**2020 Big Game Build Schedule – UPDATED 1/6/2020**

**1/18/20** - Sling materials to Desert #6, begin work on the tank pad. Decommission Brent’s Seep. NDOW helicopter will be used.

**2/8/20** - Tank installation Last Chance #6 (Hanging Basin). Heritage project. NDOW helicopter will be used.

**3/21/20** - Desert #6 construction day. Contract helicopter will be used.

**3/28/20** - Tank replacement at Arrows #4 (Cleo) and New Arrows #2. Contract helicopter will be used.

**4/7/20** - Mormon #3 (Prospect) sling materials. NDOW helicopter will be used.

**4/18/20** - Mormon #3 (Prospect) build day. Full rebuild, with 3 tanks, drinker and fence at the same time as the existing project. Heritage project, NDOW helicopter will be used.

**5/16/20** - San Antonio #1 construct new guzzler north of Tonopah in the San Antonio Range. 5 tanks, drinker, 80’X40’ apron. NDOW helicopter will be used.

**5/30/20** - Desert #4 (Blacktop) full rebuild, with 4 tanks, drinker and 80’X40’ apron ~1mile from existing guzzler. Heritage project, NDOW helicopter will be used.